## Slide 1
CUSTOMER READOUT | 30 AUG 2026
Renewal stabilization is deployed with every external effect under human control
Eleven scoped changes now form one evidence-backed renewal journey. Normal work is available; live system-of-record proofs remain exact, bounded, and separately authorized.
PRODUCTION
Live | 11 Spaces | exact release at 100% traffic
No RentVine write, operating-Sheet write, or client message occurred in this release.
PMI KC
Notes: Sources: AGENTS.md; docs/facts.md; docs/status.md; live Cloud Run and /api/version readback on 2026-08-30.

## Slide 2
SCOPE CLOSURE
Eleven scoped changes now work as one controlled renewal journey
Each suite remains independently testable, but downstream work consumes explicit outputs instead of recreating truth.
1
Reliable actions
S77 + S30
Exact preview/confirm/reconcile
One-lease reversible proof seam
2
Defensible evidence
S59 + S63
Source-to-query provenance
Four-case read-only evidence
3
Operational workflow
S72 + S75 + S78
Six-step evidence model
Waiting truth + canonical desk
4
Governed communication
S74 + S79
Locked facts + approved prose
One receipt-bound image
5
Findable governance
S80 + S81
Role/effect matrix
Task-oriented readiness
Outcome: one path from lease truth to human-reviewed work - without turning workflow progress into provider authority.
Sources: docs/feature-suites/README.md; S77, S59, S80, S72, S75, S78, S74, S79, S81, S63, and S30 contracts.
Notes: The order is intentional: each downstream suite consumes a named upstream contract. External inputs block only their exact dependent effect.

## Slide 3
OPERATOR OUTCOME
Operators now see the right work, the evidence behind it, and the next safe action
The canonical Renewal Desk and lease workspace share identity, progress, follow-up, conflict, retention, and role truth.
1 Find the right lease
• Current-month through 120-day cohort
• Tracked incomplete work stays visible
• Search tenant, owner, property, address, or exact lease id
• Deterministic filters, sorts, nulls, and tie-breaking
• No guessed person or adjacent-row identity
2 Know what is true
• Fresh RentVine and Sheet source state
• Contractual base rent stays distinct
• Conflict dispositions preserve exact source identity
• RentCast policy, query, cache, quota, and comp evidence are visible
• Missing or stale evidence says Needs Verification
3 Take the safe next step
• Six-step progress uses exact evidence
• Waiting party and last contact come from linked-thread reads
• Unset timing creates no due work
• Role and provider action are checked separately
• Blockers explain the next safe action
One canonical worklist • one source-backed workspace • no sample-data story in Production
Sources: S78 canonical desk; S72 process/workspace; S75 follow-up projection; S59 RentCast evidence; docs/status.md.
Notes: The customer value is not a new dashboard alone. It is one shared projection that prevents identity, evidence, and action truth from diverging across surfaces.

## Slide 4
PROCESS TRUTH
The six-step workflow stays honest because evidence - not clicks - moves work forward
Each step owns operational substeps, roles, completion evidence, blockers, branches, and deterministic reopening.
1
Find + verify
Lease, parties, dates, base rent, source currency
2
Build comps
RentCast reference evidence; no automatic offer
3
Decide terms
Human-reviewed offer and owner direction
4
Build packet
Approved S66 catalog and exact provider evidence
5
Review + draft
Versioned copy, locked facts, exact unsent draft
6
Track outcome
Linked-thread truth, decision, completion or exit
Missing copy, timing, catalog, OAuth, mapping, or write authority blocks only its exact substep - never a fabricated completion state.
Sources: S72 renewal-v1 architecture/behavior contract; S59/S74/S75/S66/S30 named evidence dependencies.
Notes: Step 4 is intentionally highlighted because packet/provider inputs remain external. The workflow can show the blocker without claiming the packet or write is complete.

## Slide 5
DECISION INTEGRITY
Rent decisions now separate contractual facts, market reference, and human judgment
The system explains the evidence path without converting a provider result into an offer.
AUTHORITATIVE INPUT
Contractual source truth
Fresh agreement or exact resolution
Contractual base rent
Recurring charges shown separately
Conflict, stale, or missing evidence fails closed
MARKET EVIDENCE
RentCast reference
Server-derived complete address
Two-mile maximum radius
15 requested comparables
Query/cache/quota/provider order visible
REVIEWED OUTCOME
Human renewal decision
Operator sees provenance and omissions
No hidden freshness/selection filter
No provider result sets offered rent
Exact preview is invalidated by changed inputs
Reference evidence informs judgment; it never becomes the offer automatically.
Sources: S59 query/evidence/cache contract; S72 base-rent evidence; docs/facts.md F-CURRENT-RENT and F-RENEWAL-POLICY.
Notes: No customer values are shown. The policy is two miles and 15 requested comparables; provider order is preserved and any later freshness/selection rule remains an explicit client decision.

## Slide 6
COMMUNICATION CONTROL
Communication is reviewable end to end - and still ends with a human send
Versioned copy, locked facts, exact confirmation, one-attempt recovery, and honest channel states prevent a draft from masquerading as contact.
1
Approved copy
Owner / tenant
versions
2
Locked envelope
Recipients, dates,
values, terms
3
Optional tailoring
Allowlisted prose
only
4
Exact preview
Hash-bound facts
+ text + image
5
Unsent Gmail draft
Receipt + raw MIME
readback
H
Human Gmail send
Outside the app
by policy
Previewed
Draft created
Human external action
Provider-backed contact
Delivered / replied
A Gmail draft is never labeled sent, delivered, contacted, or replied. Continuous watch and autonomous follow-up remain retired.
Sources: S74 copy/channel contract; S77 exact draft contract; S79 receipt-bound MIME; S75 manual linked-thread refresh; AGENTS.md send boundary.
Notes: Current owner/tenant templates remain review-only until approved wording and channel-evidence rules are published. The one-image path is deployed behind a separate closed Drive action.

## Slide 7
GOVERNANCE
Roles and exact action keys are independent, so access never implies authority
The same matrix governs pages, API methods, and rendered controls; provider state is checked again at effect time.
Role
App-owned work
Reconcile
Admin config
Provider effect
Editor
Ordinary renewal work
No
No
Exact open key + confirmation
Approver
Ordinary work + reconciliation
Yes
No
Exact open key + confirmation
Admin
Ordinary work + governed config
Yes
Yes
Still needs exact open key
7 open / 34 closed
Exact Registry keys - never a category grant
Writes stay separate
RentVine + operating Sheet remain closed
Sends stay human
Direct client-send keys remain closed
Sources: S80 role/Space/effect matrix; S81 navigation manifest; docs/facts.md F-ACTION-REGISTRY; AGENTS.md protected and send/write rules.
Notes: Navigation and role eligibility are prerequisites, not effect authority. Runtime suspension, quota, confirmation, and the exact action key remain independent checks.

## Slide 8
RELEASE EVIDENCE
The release evidence is strong - and explicitly excludes unperformed live proofs
Code, policy, store, build, CI, candidate, configuration, promotion, stable readback, and effect boundaries were all checked.
5,064
unit tests passed
119
Firestore tests passed
107
production routes built
0
production vulnerabilities
0
S30 client/provider effects
Exact-SHA CI
33330420327
PASS
Zero-traffic candidate
exact commit + revision
PASS
Runtime parity
only image + commit identity differed
PASS
Stable production
exact revision at 100%
PASS
S30 action readback
non-executable after promotion
PASS
Transparent caveat: the complete development tree reports six advisories; the production dependency audit is zero.
Sources: canonical verify output; exact-SHA CI run 33330420327; Cloud Run candidate/config/promotion/stable readback; S30 action readback.
Notes: A green deployment proves the closed implementation is present. It does not prove S63's real four-case evidence run or S30's separately authorized live forward/rollback effect.

## Slide 9
ACCEPTANCE DEPENDENCIES
Two bounded proofs need customer inputs; neither blocks normal renewal work
The machinery is deployed. Missing external evidence remains visible instead of being guessed or model-filled.
S63 - four-case read-only evidence
Delivered
Secure exact-four capture, immutable baselines, append-only evidence, and separate process / number / safety verdicts.
Needed from customer
Secure runtime + observation packets and a real reviewer.
Safe result
No source write, draft, send, or model-filled human verdict.
S30 - one-lease endDate proof
Delivered
Secure managed-actor, fresh-state, one-attempt forward/rollback/readback/closeout runner behind a closed exact key.
Needed from owner
Exact lease/date packet plus separate protected one-key direction.
Safe result
No recurring-charge proof, second record, blind retry, or general authority.
Separate client decisions still needed: approved owner/tenant copy • timing/override policy • distinct rehearsal Sheet • S66/Dotloop catalog + mappings
Sources: S63 and S30 standalone contracts; docs/client-checklist.md; readiness packets in docs/evidence/.
Notes: Human verdict fields stay blank until the owner performs the litmus. S30 provider limits: no proven atomic CAS or provider idempotency; ambiguous attempts never retry and matching state does not prove causality.

## Slide 10
DECISION SESSION
The next meeting can close acceptance in one controlled session
Use the evidence already deployed, record real human observations, and keep every external effect separately authorized.
1
Verify production identity
Open /api/version and confirm the exact serving commit/revision.
2
Walk the renewal journey
Desk -> six-step workspace -> evidence -> preview -> unsent draft states.
3
Run the consolidated litmus
Record dated PASS/FAIL observations; repair every genuine failure.
4
Provide proof inputs
Supply secure S63 packets and decide whether to review the separate S30 key.
5
Record policy decisions
Approve copy/channel rules, timing/override policy, and next provider inputs.
Decision requested: confirm the acceptance session and name the secure owners for S63 evidence and any future S30 proof.
Sources: docs/pmi-kc-meeting-readiness-human-litmus-2026-08-26.md; docs/client-checklist.md; docs/status.md.
Notes: Do not record a human PASS from model evidence. Any FAIL becomes a repair item. Missing authority blocks only the exact external effect and never widens scope.